# ADB Desktop Tool — Full Project Roadmap & Milestones

## Introduction

This document defines the complete milestone-based roadmap for building the ADB Desktop Tool. It covers the project from initial setup to final production packaging, including architecture, features, and technical depth at each stage.

## Milestone 0 — Foundations & Environment Setup

- Define product scope and goals
- Choose technology stack (Electron, Next.js, Node.js, pnpm)
- Setup pnpm monorepo
- Configure Electron + Vite
- Configure Next.js App Router with TypeScript
- Establish shared types package
- Verify ADB availability and device detection

## Milestone 1 — Core UI & Device Connectivity

- Device detection via `adb devices`
- Device selector dropdown
- Live device refresh
- Electron IPC wiring (main ↔ preload ↔ UI)
- Initial UI scaffolding (APK list, device panel)
- Error handling for disconnected devices

## Milestone 2 — APK Intake & Metadata Parsing

- Native APK file picker
- Drag & drop APK support
- AndroidManifest parsing using open-source parser
- Display package name, versionName, versionCode
- Icon extraction and preview
- Handle debug, release, Play Store APKs
- Handle malformed or unsupported APKs gracefully

## Milestone 3A — Device Install State Sync

- Query device using `adb shell pm list packages -f`
- Parse installed package list
- Device as single source of truth
- Determine install state per APK:
  • Not Installed
  • Installed
  • Upgrade Available
- Auto refresh state after install/uninstall
- Multi-device state isolation

## Milestone 3B — Install, Uninstall & Launch Control

- APK install (`adb install -r`)
- APK uninstall (`adb uninstall`)
- App launch (`adb shell monkey / am start`)
- Progress reporting
- Install failure diagnostics
- Permission and ABI mismatch warnings

## Milestone 4 — Logcat Viewer & Debugging Tools

- Real-time logcat streaming
- Per-device logcat sessions
- App-specific log filtering
- Pause / resume logging
- Log export to file
- Crash and ANR detection

## Milestone 5 — Advanced APK Intelligence

- Version downgrade protection
- Signature mismatch detection
- Split APK (bundle) support
- ABI compatibility checks
- SDK level compatibility analysis

## Milestone 6 — UX & Productivity Enhancements

- Bulk APK operations
- Keyboard shortcuts
- Persistent workspace (remember APKs/devices)
- Notifications & toasts
- Theming (light/dark)
- Error recovery workflows

## Milestone 7 — Security & Stability

- IPC hardening
- File system access restrictions
- Safe process spawning
- Crash recovery
- Telemetry hooks (optional)
- Sandboxing strategy

## Milestone 8 — Packaging & Distribution

- Bundle Node.js runtime
- Bundle ADB binaries
- Windows EXE installer
- Optional macOS/Linux builds
- Auto-update strategy
- First-run setup flow

## Milestone 9 — Documentation & Release

- Developer documentation
- User manual
- Troubleshooting guide
- Release checklist
- Versioning strategy
- Open-source compliance

## Final Outcome

At the end of all milestones, the project results in a fully self-contained, cross-platform ADB Desktop Application with no external dependencies required. The tool is suitable for professional Android development workflows, QA teams, and internal tooling environments.